# Project Requirements and Estimates

| ID | Requirement (User Story) | Acceptance Criteria | Priority | Initial Estimate (hrs) | Adjustment Factor | Adjusted Estimate (hrs) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | As a user, I want to register and log in securely so that I can access the platform. (FR1) | User can register/login with JWT + bcrypt. | 1 | 5 | 1.5 | 8 |
| 2 | As a farmer, I want to manage product listings so that I can sell crops, seeds, animals, and tools. (FR2) | Listings appear, update, and delete correctly. | 2 | 8 | 1.2 | 10 |
| 3 | As a buyer, I want to filter products by category/location so that I can find what I need. (FR3) | Filters return relevant results. | 3 | 5 | 1.3 | 7 |
| 4 | As a user, I want a shopping cart so that I can manage multiple purchases. (FR4) | Items appear in cart with adjustable quantities. | 2 | 3 | 1.2 | 4 |
| 5 | As a buyer, I want escrow payments so that funds are secure until confirmation. (FR5) | Funds held until buyer confirms receipt. | 1 | 13 | 1.5 | 20 |
| 6 | As a service provider, I want to list services so that farmers can book them. (FR6) | Services appear and can be booked. | 3 | 8 | 1.2 | 10 |
| 7 | As a user, I want real-time notifications so that I stay updated. (FR7) | Notifications trigger instantly on events. | 2 | 5 | 1.3 | 7 |
| 8 | As a buyer/farmer, I want reviews/ratings so that others can trust the marketplace. (FR8) | Ratings (1–5) and reviews can be submitted. | 3 | 3 | 1.2 | 4 |
| 9 | As a student/farmer, I want access to training modules so that I can improve my agricultural skills. | Training content is accessible, trackable, and completion is logged. | 2 | 8 | 1.3 | 10 |
| 10 | As a user, I want internship opportunities so that I can gain practical experience. | Internship listings are searchable and can be applied for. | 3 | 5 | 1.2 | 6 |
| 11 | As a user, I want a skills development section so that I can learn and certify new competencies. | Skills modules have progress tracking and certification. | 2 | 8 | 1.5 | 12 |
| 12 | As a job seeker, I want employment listings so that I can find work in agriculture. | Job postings are searchable, filterable, and apply-able. | 1 | 13 | 1.5 | 20 |

# Project Estimates Summary

| Category | Total Estimated Hours |
| --- | --- |
| Core Marketplace (FR1-FR8) | 70 |
| Educational & Professional (FR9-FR12) | 48 |
| Total Project Estimate | 118 |